Goal: Submit project report
Write Intro
Write Method section
Collect data
(main)
Analyze data
Review literature
Come up with question
Ethics clearance
Make materials
Interpret data
Design experiment
Come up with hypothesis
Write Pres. 1
Write results section
Write discussion
Submit report
Write Pres. 2

---
Critical path analysis
5a. Ethics application
4a. Write Intro
3. Come up with hypothesis
2. Come up with question
1. Review literature
5b. Make materials
4b. Design study
5c. Write Method section
5d. Write Pres. 1
8. Write results section
11. Submit report
10a. Write discussion
6. Collect data
7. Analyze data
9. Interpret data
10b. Write Pres. 2

---
Deadlines & sub-deadlines
START
9th Oct
Two weeks
20th Nov
Two weeks
6th Nov
Two weeks
23rd Oct
Two weeks
7th Jan
Two weeks
4th Dec
18th Dec
4 weeks colllect,
2 weeks Ethics outcome
18th Feb
8a. Write results section
6th May
Two weeks
25th Feb
8b. Interpret data
Two weeks
11th March
25th March

---
Not started
With me
Not started
With others
Done
My queue
Kanban